NC State University

Academic Success Center at DH Hill Library

Building Commissioning

## Project Summary

October 30, 2017

# Project Description

The approximately 40,000 gross square foot (GSF) renovation involves the construction of an Academic Success Center and additional program area to support emerging technologies within DH Hill Library.  This is to be achieved through the conversion and renovation of two floors of existing bookstacks in the north and south wings, built respectively in 1972 and 1990.  The project will also include modifications to the existing systems and infrastructure associated with the change in use and to achieve compliance with current building code, State Energy Code and ADA requirements.  Asbestos containing materials have been identified and abatement may be needed.  The Library will remain occupied and in operation throughout the duration of construction.  LEED certification will not be pursued.

Project Funding

Project budget is $9,600,000.  This includes all construction and associated soft costs.

Project Scope

The University seeks the professional service of a Commissioning Agent (CxA) to join the team in the Schematic Design phase to provide services for the project through design, construction and post acceptance. Commissioning services shall be provided as defined by the latest State Construction Office manual, guidelines and checklists.

Project Schedule

Pre-Design			3/2017 – 11/2017

Schematic Design		11/2017 – 3/2018

Design Development		3/2018 – 7/2018

Construction Documents	7/2018 – 2/2019

Bid Opening			2/2019

Construction			5/2019 – 6/2020

Qualifications

The CxA must be a registered engineering firm in the State of North Carolina and the selection process will be based upon qualifications. The CxA must exhibit the basic qualifications outlined in the State Construction Office Building Commissioning Guidelines for Third Party Commissioning.  http://www.nc-sco.com/guidelines.aspx

Critical Selection Factors

Interested firms can participate in the process by submitting a current SF 330 form and addressing the following in a written proposal. Please note that only one copy of the proposal is requested. Most of the criteria listed below can be accommodated in sections A-G of the 330 form.  Section H can be used for any additional information and should be limited to ten sheets of paper. Both sides of the sheet may be used.  Firms are requested to assure receipt of proposals at address listed below by 5 pm November 30, 2017.

- Experience and expertise in the project type being evaluated.

- Past performance on similar projects

- Experience in design projects to be part of an existing campus context.

- Adequate staff and proposed consultant team – qualifications and examples of previous collaborations.

- Historically Underutilized Business representation in proposed consultant team

- Current workload and State projects awarded.

- Proposed design approach or methodology.

- Recent experience with project cost estimates and schedule adherence.

- Construction administration capabilities.

- Record of successfully completed projects without major legal or technical problems.

Contract

The contract will be negotiated with the CxA in two parts. Part one of the contract starts at the beginning of design and ends upon completion of the project bidding process. After the scope and costs for the project are finalized, a second part of the contract would then be executed for the construction and occupancy phases of commissioning. The contract with the CxA will be in the form of a Letter Agreement approved by the State Construction Office.

Selection Process

Following the receipt of proposals, a University Selection Committee will direct select a firm, and identify two additional firms in case negotiations with the selected firm are unsuccessful. The selection will be recommended to, and approved by, the University Board of Trustees' Buildings and Property Committee. The selected firm will contract with the state through the University and coordinate services with the Capital Project Management Department design and construction project managers.

# Pre-Submittal Meeting

A Pre-submittal Meeting will be held November 9, 2017 at 8:00AM in Conference Room 301 of the Admin III Building at 2701 Sullivan Drive on the NC State University campus.  Attendance is not mandatory.

In order to offer Commissioning Agent services in the response to this solicitation, the proposer must be licensed as an engineer in the state of North Carolina.

Questions/Proposal Submittal

In order that the selection process be as objective as possible, please do not contact members of the Board of Trustees, or any university officials other than the project manager.  All questions and project submittals are to be directed to:

Chris Johnson, Project Manager

NC State University, Capital Project Management

Box 7520 (2701 Sullivan Drive)

Raleigh, North Carolina 27695-7520

CLJohns6@ncsu.edu

919.513.0270