**North Carolina State University**

**Polk Hall Renovations**

**Construction Manager at Risk**

## Project Summary

January 29, 2023

# Project Description

# This multi-phased project will renovate a portion of Polk Hall (127,500 GSF) to improve research, office, and student spaces. Deficient mechanical, electrical, and plumbing building systems will be addressed in phases. Polk Hall houses the departments of Structural & Molecular Biochemistry and Animal Science.

**Project Funding**

The total project budget of $10,000,000 includes design, construction, and other project related costs.

**Project Scope**

The University seeks the professional services of a Construction Manager at Risk (CMR) to join the team in the schematic design phase to provide services for the project through design, construction and post acceptance.

**Project Schedule** (estimated)

Design Start – February 2023

Pre-Construction Services – March 2023

Construction Start – January 2024

Completion – January 2025

**Critical Selection Factors**

Interested firms can participate in the process by submitting a proposal that addresses all the information requested by the

Qualifications Questionnaire for CM at Risk. The Questionnaire will be available on January 30, 2023 through the Project Manager or at the website: https://facilities.ofa.ncsu.edu/category/ads/ Please note only electronic copies of the proposal will be accepted; the length of the proposal should be limited to 20 pages both sides. This limitation does not include the Cover Sheet, Tabs or Financial Statements. Firms are requested to assure receipt of proposals at the email address listed below by **5:00pm** on **March 9, 2023.**

Critical selection factors include the following:

1. **Workload** that is fully able to accommodate the timely execution of this project. List projects for which the company is currently committed including name and location of each project, time frame to complete, and dollar volume of each project.
2. Record of **successfully completed projects of similar scope** without major legal or technical problems. List three projects of similar size, scope and complexity, including details on the scope of preconstruction and construction phase services.
3. Provide **annual workload** for each of the last five years; number of projects and total dollar value. Provide complete information regarding past litigations and claims.
4. **Record of Financial viability**. Attach latest balance sheet and income statement if available, based on company type. Audited statements preferred. If not available, attach a copy of the latest annual renewal submission to the relevant licensing board. Indicate Dunn and Bradstreet rating if one exists. Attach letter from Surety Company or its agent licensed to do business in North Carolina verifying proposer’s capability of providing adequate performance and payment bonds for this project.
5. **Previous experiences with the Owner,** a good working relationship with Owner representatives, have completed projects in a timely manner and have performed an acceptable quality of work. For the three projects requested in item 2 above, provide owner references including contact information for the project owner representative. Additionally, list all construction projects performed by the proposer for agencies and institutions of the State of North Carolina during the past 10 years.
6. **Key personnel** that have appropriate experience and qualifications. Attach sworn statement that key personnel will be exclusively assigned to this project for its duration. For each person, detail what aspects of pre-construction or construction the person will handle, as well as his experience in the firm, other prior and relevant experience with projects of similar size and scope, and the person’s location. Include resumes and references for each individual.
7. Relevant and easily understood graphic or tabular presentations.
8. Completion of CM at Risk projects in which there was little **differences between the GMP and final cost**. For the three projects requested in item 2 above, list the GMP and the total cost of the project at completion.
9. Projects that were completed on or ahead of **schedule**. For the three projects requested in item 2 above, compare the number of days in the original schedule with the number of days taken for actual completion.
10. Construction administration capabilities.
11. Proximity to and familiarity with the area where the project is located and the dynamics of the **local market**.
12. Approach to **design phase services**, including constructability reviews and cost estimating. Appropriate level of commitment to each phase of service, staffed with appropriate personnel. Provide a brief description of how the project will be organized and managed and how the services will be performed in both pre-construction and construction phases. Project planning that offers the same project manager for pre-construction and construction phases will be given preference. Include information regarding value engineering, constructability issues, cost modeling and estimate, project tracking and reporting, requests for information and shop drawings, quality control, and schedule and staffing plan.
13. Quality of compliance plan for **minority business participation** as required by G.S.143-128.2. History of successful implementation of similar HUB efforts. Describe the program that your company has developed to encourage participation by minority and other HUB firms to meet or exceed the goals set by the statute. Attach a copy of that plan to the proposal. Provide documentation of the minority and other HUB participation that you have achieved over the past two years on both public and private construction projects. Outline specific efforts that your company takes to notify minority and other HUB firms of opportunities for participation. Indicate the minority participation goal that you expect to achieve on this project.
14. Other factors that may be appropriate for the project.
15. Proximity to and familiarity with NCSU campus.

**CMR Selection Process**

Following the receipt of proposals, a University Interview Committee, appointed by the Secretary to the University Board of Trustees' Building and Property Committee, will shortlist three (3) firms, interview and make a recommendation of selection to the University Board of Trustees' Buildings and Property Committee. The selected firm will contract with the State of North Carolina through the University and coordinate services with Capital Project Management.

**CMR Contract**

The contract will be negotiated with the CMR in two parts. Part one of the contract is pre-construction services.

The second part of the contract is for bidding, construction, and close-out services.

# CMR Pre-Submittal Meeting

A Pre-submittal Meeting will be held **February 7, 2023 @ 3:30PM,** Conference Room 301 at Administrative Services III Building located at 2601 Wolf Village Way, Raleigh, NC. Attendance at the CMR Pre-Submittal Meeting is not mandatory.

**In order to offer Construction Manager at Risk services in the response to this solicitation, the proposer must be licensed as a general contractor in the state of North Carolina.**

**Questions/Proposal Submittal**

In order that the selection process be as objective as possible, do not contact members of the Board of Trustees, or any university officials other than the project manager. All questions and project submittals are to be directed to:

Robert M. Cwikla, Project Manager

NC State University, Design & Construction

919-949-1553

[rmcwikla@.ncsu](mailto:rmcwikla@.ncsu)